## Slide 1
Design and Implementation of a Scalable Data Warehouse for Real-Time Business Intelligence and Decision Support
Formative Viva — Progress Presentation
S M Hosney Arafat Rizon
Student ID: K2554665
Supervisor: Dr. Islam Choudhury
MSc Information Systems — Project Dissertation (CI7000)
Viva week: 7 September 2026
Notes: Welcome the panel. State the project title, module code, and that this is the formative progress viva ahead of the final dissertation.

## Slide 2
Motivation & Research Problem
Motivation
23×
more likely to acquire customers
6×
more likely to retain customers
Source: McKinsey Global Institute (2021) — orgs using data analytics extensively vs. peers
Many SMEs still rely on spreadsheet-based reporting — error-prone, unscalable, and unable to deliver the sub-minute insight today's markets demand.
Research Problem
No single published study integrates dimensional modelling, Kafka-based streaming, columnar OLAP, open-source BI, and GDPR-compliant governance into one validated reference architecture — evaluated specifically in an SME context.
This project addresses that gap directly.
Notes: Set up the 'why' with the SME spreadsheet problem and the McKinsey stat, then pivot to a distinct, specific research-problem statement — don't just repeat the motivation.

## Slide 3
Aims & Objectives
Design, implement, and evaluate a scalable open-source data warehouse architecture for real-time BI, suited to SME deployment.
O1
Requirements &
Architecture
O2
ETL
Pipeline
O3
Streaming
Integration
O4
OLAP Query
Layer
O5
BI
Dashboard
O6
Testing &
Evaluation
O7
Dissertation
Write-up
Complete — Weeks 1–10
Upcoming — Weeks 11–16
Status: reached the Week 10 milestone (M3) — O1–O4 complete, O5–O7 ahead
Notes: Walk through all seven objectives briefly. Be clear about which four are done and which three remain — this framing carries through the rest of the deck.

## Slide 4
Progress — Data Foundations & Pipelines
Objectives O1–O3
O1
Data Model &
Architecture
Logical star schema finalised across sales, inventory, finance, and HR domains.
Physical schema (DDL scripts)
Entity-relationship diagram
Dimensional model documentation
O2
ETL Pipeline
Apache Airflow + dbt orchestrating version-controlled transformations with automated quality tests.
Target (proposal):
≥500K rows/batch, >99% acceptance
Your result:
[add measured figures]
O3
Streaming
Integration
Apache Kafka cluster ingesting simulated real-time events from operational sources.
Target (proposal):
≥10,000 msgs/sec, <2s latency
Your result:
[add measured figures]
Notes: State the real measured throughput/latency once you have it — replace the bracketed placeholders before presenting. If not yet benchmarked, say so plainly rather than guessing.

## Slide 5
Progress — OLAP Query Layer
Objective O4
O4
Aiven Cloud PostgreSQL 17 — Real-Time Analytical Store
PostgreSQL Kimball star schema deployed on Aiven Cloud with composite B-tree indexing and conformed surrogate keys
Fact and dimension tables loaded from the staging layer
SQL interface validated for downstream BI-tool compatibility
Performance SLA
TARGET (from proposal)
50M+ row fact table
95th-percentile response < 500ms
YOUR RESULT
[add measured p95 latency and fact-table row count]
Notes: Explain what Druid adds over a plain relational store for this workload. Fill in the actual p95 query time once you've benchmarked it.

## Slide 6
Problems Encountered & Resolutions
Risks anticipated in the research proposal and empirical resolution strategies executed through Week 10.
Risk (from proposal) | What Actually Happened | Resolution / Plan
Data integration complexity | Disparate timestamp formats & granularity across staging domains | Standardized integer date keys (YYYYMMDD) in conformed dim_date (2020–2030) with explicit referential integrity
Performance bottlenecks | High buffer cache reads (>600 shared hits) on unindexed raw staging queries | Implemented Kimball Star Schema with surrogate keys and materialized views (mat_monthly_sales), achieving sub-2ms response
Scope creep | Managing complex cross-departmental requirements across 4 SME domains | Strictly bounded project scope to core analytical KPIs for Sales, Inventory, Finance, and HR
Data quality issues | Synthetic HR date boundary edge cases and potential null FK risks | Engineered automated PL/pgSQL assertion suite (fn_audit_data_quality) verifying 5/5 constraints before fact loading
Security / GDPR breach | Risk of exposing direct customer PII and sensitive employee compensation | Implemented salted SHA-256 pseudonymisation for clients and departmental aggregate rollups for HR metrics (GDPR Art. 25/32)
Notes: Speak to at least one real problem you hit and how you resolved it — supervisors will ask about this directly.

## Slide 7
Future Plan
O5
Weeks 11–12
BI Dashboard
10+ interactive Superset dashboards
Sales, procurement, HR, finance
Row-level access control (RBAC)
O6
Weeks 13–14
Testing & Evaluation
Performance benchmarking vs SLAs
Security audit
UAT with 5+ proxy users
O7
Weeks 15–16
Dissertation Write-up
12,000–15,000 words
Full revision pass
Final submission
A two-week contingency buffer is built into the schedule after implementation, before the write-up phase.
Notes: Frame this as the concrete plan to close out the remaining six weeks. Mention the contingency buffer if asked about risk to the final deadline.

## Slide 8
Ethics, Legal & Professional Considerations
Ethics
Primary dataset is fully synthetic — avoids GDPR exposure by design
If real SME data is used: formal DPIA (GDPR Art. 35) and university Research Ethics Committee approval sought first
HR analytics limited to aggregate, anonymised metrics — no individual-level employee monitoring
Dashboard design decisions documented for transparency, with limitations noted for known data biases
Legal & Professional
Only permissive open-source licences used — Apache 2.0, MIT, PostgreSQL Licence; no GPL components
All licences documented in NOTICES.md per Apache 2.0 requirements
Any AI assistance used will be declared in the dissertation's methodology section
Automated secret scanning (git-secrets) and dependency vulnerability scanning (Dependabot) in CI/CD
Notes: This content is already settled from the proposal — keep it brief unless the panel asks you to expand on a specific control.

## Slide 9
Summary & Next Steps
Objectives O1–O4 complete — on track against the 16-week plan
Next milestone (M4, End Week 12): BI dashboard prototype reviewed by supervisor
Questions?
Notes: Close by restating where the project stands and what's next, then open the floor to the panel's questions.